# Development Phases

Work one phase at a time. Do not implement all 18 modules in one step.

Before each phase, record: scope, files, DB/API/UI changes, security, tests.
After each phase: lint, test, build, TypeScript check, migration status, leftover issues.

## Phase 0 — Architecture (this folder)

Documents and diagrams. Approved by the request to implement Phase 1.

## Phase 1 — Application foundation (this delivery)

Build:

- Monorepo: apps/api (NestJS), apps/web (React/Vite)

- PostgreSQL + Prisma schema (full ER) + initial migration

- Env templates, Docker Compose, Nginx template, backup script templates

- Logging, error envelope, /api/v1, Swagger

- App shell: layout, nav placeholders, theme, health page

- ESLint, Prettier, TypeScript strict

- Health API tests; frontend smoke test where practical

Do not build: project CRUD, Keycloak login (compose only), dashboards, reports.

## Phase 2 — Authentication & authorization

Keycloak OIDC, /auth/me, guards, test users (SUPER_ADMIN, DISTRICT_ADMIN, DEPARTMENT_USER, VIEWER), isolation tests.

## Phase 3 — Master data & administration

Districts (Changlang as data), departments, agencies, users, roles, master data, settings.

## Phase 4 — Project management

Registration, detail, search, filters, assignment. Authorization first, then UI.

## Phase 5 — Progress management

Periodic submissions, milestones, documents/photos, no silent overwrite.

## Phase 6 — Dashboard & delay

Aggregation APIs, KPI cards, charts, ProjectDelayService.

## Phase 7 — Review meetings & action tracker

Meetings, actions, carry-forward via action_item_meetings.

## Phase 8 — Notifications

In-app + provider port. Email/SMS stubs only.

## Phase 9 — Reporting & export

Excel/PDF. Async if needed.

## Phase 10 — Audit, hardening, production readiness

Full audit coverage, rate limits, upload security, backup drill, runbooks.

## Phase 11 — Multi-district rollout

Second district configuration on the same deployment. Isolation regression pack.

## Testing (every phase)

Backend: unit + integration + API.
Frontend: forms/components where useful.
Security: cross-district, cross-department, viewer write denied.